NeelPrajna × QRF

Verification, Validation & Acceptance Plan

DRAFT, conditional on ratification. Four levels of assurance for the neelprajna concept family.

Author: Fable (Architect) · 2026-07-29 · Canonical source: the .md of the same name

# Governing Rule

Trust follows demonstration — for claims, for instruments, for the platform, and now for a migrated family. Origin grants no shortcuts: the bespoke stack's prior results are predictions to compare against, never evidence. Every pass threshold is sealed before any test runs. Every failure is a tallied finding: root cause, fix, re-run from a clean state — never explained away.

# The Four Levels at a Glance

| Level | Question | Method | Primary sprint |
| --- | --- | --- | --- |
| L1 — Unit Testing | Does each ported component compute what its spec says? | Fixtures, property tests, boundary tests | NP-S1, NP-S3 |
| L2 — Verification | Do independent implementations agree on every number — incl. across the MQL5/Python boundary? | IVF from normative text; parity to 1e-9; bespoke-battery comparison | NP-S1, NP-S3 |
| L3 — Validation | Does each detector find what exists and stay silent otherwise? | Sealed planted-truth + clean-control drills per detector | NP-S1, NP-S3 |
| L4 — Acceptance | Does the family, as a black box, behave as trustworthy science? | Blinded adversarial campaign NB-1..NB-5 | NP-S4 |

The levels nest: L1 failures invalidate L2 runs; any certified component changed voids its certificates and re-triggers the level above; L4 runs only on GREEN L1–L3, in a single unbroken campaign.

# Level 1 — Unit Testing

## The liquidity_sweep Detector

- Hand-computed fixtures ported from MQL5 semantics: pool identification, sweep trigger, reversal confirmation — known counts, including zero-event fixtures.

- Knowability contract and anti-hindsight invariant, property-tested by incremental feeding: emissions never change retroactively.

- Weekend and DST seam tests computed from data, never convention (Gen-1 Finding #4's standing rule).

- EventFrame conformance: namespaced event_type, zone_hi ≥ zone_lo, strength ∈ [0,1], meta never load-bearing.

## Adapter, Registrations, Cost Model

- mt5_csv OBS-4 close-time normalization asserted on fixtures; unknown columns refused by name; explicit-timeframe mismatch is a hard error.

- Hypothesis YAMLs validate against the existing schema; sealed hash covers claim, 12-layer scope, n-floor, thresholds, placebo type, cost-model name; unknown/unfrozen cost name is a hard error.

- Reconciled venues.yaml entry round-trips to the tick on fixtures; name-immutability test: a second definition under a cited name must be refused.

# Level 2 — Verification

- IVF parity: re-implemented from the sealed registration and Scientific Model text alone — never from Developer Python, never from MQL5; agreement to 1e-9 on fixtures and a sealed real-bar sample.

- Cross-implementation parity: MQL5 gate semantics vs the Python detector, event-for-event on a sealed sample; every divergence named and dispositioned before any real registration is judged.

- Verdict parity: every NP ruling re-derived end-to-end from raw CSVs before it is relied upon.

- Bespoke-battery comparison (NP-S1's central deliverable): real nine steps vs recorded B1–B7, gate by gate; agreement is corroboration, divergence is the sprint's most valuable output, results never averaged; the B1–B7→nine-step mapping and every agree/disagree interpretation sealed before the run.

- Drill-before-judge: the IVF is drilled with planted frauds, clean control included, before verifying anything real in this family.

# Level 3 — Validation (per detector)

- Planted-truth drills: injected pool/sweep/reversal structure at sealed strengths; recovery at or above claimed power; drill designs sealed first.

- Clean-control drills: identical pipeline on nuisance-only surrogates; pass at or below the sealed false-positive rate. A detector that finds sweeps in silence does not observe for any real claim — veto power.

- Floors: predictive claims take their n-floors from the sealed registration, never below the Gen-1 power discipline for the claim type; ECF-re-expressed claims take floors from Gen-2 S4's injection-calibrated curves and may not undercut them.

- Re-certification: any change to detector, adapter contract, cost model, or thresholds voids certificates; the drill class re-runs from clean state. NP-S3 detectors certified one by one; no batch waiver.

# Level 4 — Black-Box Acceptance (NP-S4)

| Drill | What it tests | Pass condition |
| --- | --- | --- |
| NB-1 Blinded planted-sweep | Sensitivity: injected structure in format-real synthetic exports, operator blind | Plants ESTABLISHED/PASS at predicted rate |
| NB-2 Blinded empty-world | Specificity: interleaved no-structure sets | Nothing establishes beyond sealed FP rate; failure fails acceptance outright |
| NB-3 Negative-control instrument | Whole-family clean control on a synthetic random walk, calendar-matched to gold | Every claim NOT ESTABLISHED / null-consistent FAIL / INSUFFICIENT |
| NB-4 Stranger audit | Independent session, no Developer code: raw CSVs + ledger + normative docs only | Every number re-derived to IVF tolerance |
| NB-5 Tamper & boundary | Edited record · post-dated seal · one R6-withheld bar touched · second definition under a frozen cost name · one bespoke-stack evidentiary invocation | Each plant caught by its guard; untampered control raises nothing |

## Grading and the Acceptance Decision

- Each class passes or fails against criteria sealed before the campaign begins.

- Any failure: tallied finding → root cause → fix → full re-run of the failed class from a clean state.

- The family is ACCEPTED only when all five classes pass in one unbroken campaign. Only then do the console unblock and runtime-consumption design conversations begin — and arming anything touching the real account remains the Owner's typed decision alone.

Anchor: a migrated family earns trust the way everything here earns trust — planted frauds first, clean control mandatory, and the old judge's opinion is a prediction, not a verdict.