NeelPrajna × QRF

Integration Execution Roadmap — Wave 1

DRAFT — Architect proposal, conditional on the Owner's ratifications. Operational half of ARCH-NP-001.

Author: Fable (Architect) · 2026-07-29 · Canonical source: the .md of the same name

# Relationship to the Gen-2 Track

This roadmap runs as a parallel track to GEN2_EXECUTION_ROADMAP S1–S8 and directly executes the Generation 1 Final Report's Recommendations 1 and 2 — build knowledge, not framework; new families over deeper mining. The neelprajna concept family arrives exactly as Generation 1 prescribed: family + detectors + sealed hypotheses — an application, not a subsystem.

NP-S1 and NP-S2 depend only on Generation-1-certified machinery (the existing Battery, WindowLedger, TrialCountLedger, IVF). They need nothing from Gen-2's MML/ECF certification sprints (S2–S4) and may run in parallel with them. The one shared dependency is Gen-2 S1: both tracks boot from the same ratification write window.

ARCH numbering is namespaced (ARCH-NP-###) per Constitution v2.0 §5.4 to avoid collision with Gen-2's ARCH-011+ sequence — a rule adopted after the Architect committed exactly that collision, and tallied it.

# Cadence and Roles

Roles unchanged and shared with the QRF tracks. Owner ratifies, declares write windows, types window designations, holds reserves and α-budgets, rules every Go/No-Go. Architect writes ARCH-NP instructions and owns IVF. Developer implements in fresh sessions on worktrees, DEVQs at boundaries. Independent Reviewer and Data & Research Analyst participate relay-only. The per-sprint rhythm is Generation 1's, proven: instruction → Developer sessions → IVF (drill first) → HC → REV → Owner Go/No-Go → GO + retro → handover rewrite.

Cadence: quality gates, not clocks; the Owner sets calendar pace at each Go/No-Go.

Standing tripwires: (a) any sprint producing documents but no progress toward a verdict or the R6 dataset is a recorded No-Go finding against the Architect; (b) any evidentiary use of the retired bespoke stack is a finding against whoever invoked it.

# The Four Sprints

| Sprint | Delivers | Exit criterion |
| --- | --- | --- |
| NP-S1 — H-07 Twice-Judged | Certified liquidity_sweep detector · sealed H-07 registration · one real Battery run · gate-by-gate comparison vs bespoke B1–B7 · 17 registrations as counted attempts | First NP verdict in the real ledger, reproducible; comparison ruled on; family trials ≥ 18 |
| NP-S2 — R6 Long Run | 3–6 months real-tick collection · Owner-typed OOS designation before completion · data-quality report (gaps, seams, DST verified from data) | Dataset exists, designated, hashed, untouched beyond designation |
| NP-S3 — Family Migration | Owner ruling on the 17 · certified detectors one by one · sealed registrations · verdicts as designated data permits · deferred items priced and recorded | The neelprajna family is a real, honestly-counted family in the ledger |
| NP-S4 — Acceptance & Gate | Blinded campaign NB-1..NB-5 incl. negative-control instrument · Wave-1 review · findings tally · Owner boundary rulings | The integration is an accepted instrument, or the campaign says precisely why not |

## Sprint NP-S1 Preconditions (block start)

- Owner's window designation typed for the H-07 population (seen data — TRAINING or EXPLORATION, never VIRGIN).

- Family α-budget ceiling set by the Owner.

- Cost-model reconciliation ruled into one frozen configs/venues.yaml name.

- The standing Auto-Adopt safety ruling recorded.

# What NP-S4's Owner Ruling Decides

With acceptance passed: the Research Console unblock (spec v1.3's precondition satisfied or not); whether runtime consumption of belief releases enters design — a design decision only, with arming anything real remaining its own permanently-human ruling; whether R6-judged NP verdicts begin contributing to any future promotion conversation, with the Gen-1 Final Report's independence-tier and regime-honesty caveats restated alongside; and the standing boundary question — is the strategy mix still right? That review is the Owner's, forever.

# Cross-Track Synchronization

| Point | NP track | Gen-2 track | Rule |
| --- | --- | --- | --- |
| Ratification window | NP-S1 boot | S1 boot | One window, both charters; Owner's hand only |
| Battery / IVF | Consumes as-is | Consumes as-is | Frozen; any change re-triggers V&V on both tracks |
| TrialCountLedger | neelprajna family | MRCG/PLM families | Same ledger; families priced independently |
| VIRGIN reserves | R6 OOS window | Q3 2026 designation | Separate designations, same ceremony, same typed hand |
| Findings tally | Shared | Shared | One tally, all voices, kept by the Owner |
| Wave-1 reviews | NP-S4 | S8 | May converge into one boundary session at the Owner's option |

Anchor: the family arrives the way Gen 1 said all knowledge must — a detector, a seal, a verdict — and the first thing it proves is whether two judges agree.